e-NAVIGATION PHASE 1 PROJECT COMPONENTS

1.	It would be helpful to agree with members of the correspondence group, an understanding of what the key elements of the e-Navigation phase 1 work programme should be (phase 1 being the remit agreed at MSC and NAV) and what the key products or outcomes should be.

2.	We see phase 1 comprising eight components:

i)	define the core objectives of a secure, effective, economic and reliable e-Navigation system

ii)	deriving from (i), define the core system architecture (including hardware, communications and software) needed to achieve those objectives

iii)	assess the level of competency needed for operators and type of training that would be required

iv)	assess which elements of this architecture exist in some form today and affirm their status (covering functionality, reliability, operational management responsibilities, regulatory status as to specification, fitment and use, generational status and integration)

v)	comparing (iv) with (ii) and (iii), assess what and where the gaps are between current capability and desired capability

vi)	assess broadly what would be needed to fill those gaps, including options or alternatives if appropriate

vii)	identify which bodies/mechanisms/processes could most aptly be used to fill those gaps

viii)	consider how responsibilities and timetables can be assigned and progress monitored in order to be able to integrate outcomes within a coherent overall project framework.

3.	Actions in respect of these eight components should deliver four main products or outcomes for Phase 1:-

i)	agreement on a core system architecture for e-Navigation (at a strategic level)

ii)	a gap analysis product, with broad assessment of the nature/extent of gaps, including regulatory gaps, and actions needed to bridge them

iii)	a responsibility map for the gaps identified in (ii)

iv)	recommendations on overall project governance for subsequent phases of e-Navigation development

4.	As regards component (i) (core objectives), we offer the following as an initial draft:-

The core objectives of an integrated e-Navigation system are:-

"Using electronic data capture, communication, manipulation and display, to:-

- facilitate safe and secure navigation of vessels having regard to geophysical risks (coastlines and subsea geology), structural hazards (including fixed and floating structures such as quays, jetties, breakwaters, piers, offshore energy structures, fish farms etc), navigational instructions (traffic lanes, exclusion zones etc), weather conditions, hydrographic conditions and vessel movements

- facilitate vessel traffic observation and management from shore/coastal navigational facilities where appropriate and in harbours and approaches

- facilitate ship to ship, ship to shore and shore to ship communications as needed/desirable to achieve the above

- facilitate the effective operation of distress assistance, search and rescue services and use of data for the purposes of risk analysis and accident investigation

- integrate and display information on ship and ashore in a format which, when supported by appropriate training for operators, maximises navigational safety benefits and minimises risks of confusion or mis-interpretation

- having regard to the global scope of marine navigation, ensure broad coverage, consistent standards and mutual compatibility and interoperability of equipment, fitment, systems and operational procedures, so as to avoid potential conflicts between vessels or between vessels and navigation/traffic management agencies

- demonstrate levels of accuracy, integrity and continuity appropriate to a safety-critical system (under all operating conditions and having regard to risks of malicious or inadvertent interference)

- incorporate sufficient functionality to be viable as a safety-critical system on a stand-alone basis, reducing reliance on external (non-eNav) facilities, equipment, systems or procedures to the minimum necessary to ensure safety

- as far as practicable, integrate data and communications systems mandated for other purposes (eg. security), so as to minimise the number of 'stand-alone' systems on the bridge and ashore

- be scalable to facilitate fitment and use, by smaller vessels (fishing, leisure), whether mandatory or voluntary

- having regard to the varying state of development of navigation aids and systems in different areas and sectors and the likely timescales for adoption of e-Navigation, facilitate phased migration to e-Navigation while maintaining physical aids and systems where required to ensure navigational safety

- be capable of development/adaptation to integrate other, value-added functionality, while avoiding any interference with or degradation of core, safety-related functions

- be capable of development/adaptation to facilitate low cost generational change as new capabilities and functionality are developed, avoiding premature obsolescence risks

5.	Please let us have your comments and suggestions, having regard to the desirability of focusing on the essential, 'core' capabilities and avoiding mission creep into areas best left to the ingenuity of the commercial market.

Department for Transport

UK