e-Navigation Committee Work Programme

e-Navigation (enhanced Navigation) is the concept of enhanced navigation through electronic systems.  The e-NAV Committee deals with radio navigation and communications aspects for the provision of integrated electronic navigation information (including AIS, GNSS, etc.).  In the work of the Committee, the following general aspects are to be taken into consideration:

- Strategic focus for IALA;

- Harmonized use of Definitions and Terms; and

- Concepts associated with Risk Assessment / Management.

Work Programme 2006 – 2010

| Task | Estimated No. of sessions | Comments | IALA Strategy Element |
| --- | --- | --- | --- |
| - Participate in the development of e-navigation: - review definition of e-navigation and develop a vision for integration of technologies; - monitor the effect of electronic systems on the mix of AtoN and maritime information systems; - develop a recommended minimum mix of AtoN. | 1 6 2 | To result in: Advice to Council Inputs to other bodies Input to ANM Committee | 3,4 |
| - Develop guidance on developments in radiocommunications, electronic charting, and AIS as applied to aids to navigation. | 4-6 | Includes systems like e-ANSI and AIS as an aid to navigation. | 3,4,6 |
| - Review existing documentation on GNSS, including vulnerability and mitigation measures | 3 | In conjunction with related organizations (IEC, IMO, ITU) | 2,3,6 |
| - DGNSS Issues: - review IALA Recommendation R-121; - prepare recommendation on future DGNSS systems. | 3-5 |  | 3,6 |
| - Develop guidance on the implications of NT (New Technology) Radars on radar AtoN / RACONs | 5 | In conjunction with CIRM / requires radar expertise | 6 |
| - Review and update IALA & related AIS documentation: - review Guidelines; - revise existing Recommendations; - Co-ordinate input to revisions of ITU and IEC documents. | 6 | Possible creation of an IALA AIS Manual. Take into account status of IALA-IEC WG14 documents | 6 |
| - Develop guidance on future developments of AIS | 2-3 | In conjunction with VTS Committee, Tasks 2 & 3 | 4,6 |
| - Prepare guidance on the use of Application Identifiers (AIs) in AIS | 2-3 | Anticipate guidance from IMO to carry out this work. | 4,6 |
| - Prepare guidance on the development of AtoN Information Systems: - promote systems for collecting maritime traffic information, including long range tracking, to improve service provision; - facilitate movement of maritime information by standardising data exchange. | 5-6 | In conjunction with other IALA Committees and ad hoc group e-ANSI | 4,6,8 |
| - Provide input on IALA Navguide / IALA Dictionary | 4-6 | As coordinated by ANM Committee | 6 |

Monitoring Items

| Task |  | Comments | Strategy Element |
| --- | --- | --- | --- |
| M1 Developments in ECDIS, VDR, GMDSS as may affect dependent systems | Continuous | Rapporteur | 4 |
| M2 Developments in non radio-navigation systems | Continuous | Rapporteur | 4 |
| M3 Developments in GNSS – Galileo, GLONASS K, GPS 3 | Continuous | Rapporteur | 4 |

Deferred Items

| D1 None at this time | Defer |  |
| --- | --- | --- |

e-Navigation Committee Work Plan 2006-2010

|  | e-NAV1 | e-NAV2 | e-NAV3 | e-NAV4 | e-NAV5 | e-NAV6 | e-NAV7 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |  |
| Task 1 | X | X | X | X | X | X | X |  |
| Task 2 | X |  | X | X | X | X |  |  |
| Task 3 |  | X | X | X |  |  |  |  |
| Task 4 | X | X | X | X | X |  |  |  |
| Task 5 |  |  | X | X | X | X |  |  |
| Task 6 | X | X | X | X | X | X |  |  |
| Task 7 | X |  | X | X |  |  |  |  |
| Task 8 |  |  |  | X | X | X |  |  |
| Task 9 | X | X | X |  | X | X | X |  |
| Task 10 |  |  | X | X | X | X |  |  |
| Item to be Monitored |  |  |  |  |  |  |  |  |
| M1 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |  |
| M2 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |  |
| M3 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |  |
| Item deferred |  |  |  |  |  |  |  |  |
| D1 | None at this time |  |  |  |  |  |  |  |