A Roadmap for e-Navigation

The e-Navigation Committee has developed a roadmap or timeline using a classic Gantt chart technique to identify key dates, milestones, decision points and interdependencies.  This roadmap is initially intended to guide the development of the IALA e-Navigation strategy, but can also be adapted and / or expanded for other applications or purposes.

The roadmap consists of a step-by-step plan, sometimes with interdependencies, which may include:

- The tasks

  - general description

  - references to legislation, Resolutions, Guidelines, Recommendations

  - references to e-Navigation scope, objectives and framework

  - responsibility for execution

  - objectives

  - products and results

  - relationship with other tasks and activities

  - relationship with others

    - internal  -  IALA WG’s, Committees

    - external  -  IALA, international bodies and organizations

  - constraints

  - resources, participants

  - time schedule, including overall time of delivery

- The activities and sub-activities

  - detailed description

  - responsibility for execution

  - objectives

  - deliverables, products and results

  - relationship with other tasks, activities

  - relationship with others

  - internal  -  IALA WG’s, Committees

  - external  -  IALA, international bodies and organizations

  - resources, participants

  - generic time schedule, including time of delivery

- The overall time schedule

This time schedule should reflect:

  - the overall process indications, tasks, activities and sub-activities

  - start of task, activity, sub-activity

  - end of task, activity, sub-activity

  - graphical indication of relation or interdependencies between task, activity and sub-activity

  - graphical indication of deliverables and products (milestones) in conjunction with the IALA and international agenda (IMO, ITU and other bodies where appropriate)

Bridge Equip

Standard default settings, save/recall settings, S-mode and define resiliency for INS/BES

Electronic Charts for other vessels

Develop Concepts for default settings / S-Mode

ECDIS Implementation (to 10,000 Ton)

Comms

CMDS

MSP

ITU

Review of Competency and training

Review of Regulatory Process

Review of Legacy Systems (LRIT, Paper Charts, NAVTEX, etc..)

Develop eNav Implementation Strategy

AIS development / implementation

Identification/development future applications and VHF/AIS services

Identification/development other communications methods/systems/applications e-navigation

Migration “old”/”new” communications into 1 concept

[AIS] development / implementation?

eNav INS/BES Availability

2020

2018

2016

2014

2012

WRC

2018

WRC 2015

IMO

IALA

Develop integrated PNT including WWRNS, resiliency and multi-system receiver.

Implement integrated PNT including WWRNS, resiliency and multi-system receiver

GMDSS Review

Migration GMDSS

WRC

Applications for standard reporting

Implementation of IHO Registry Applications

Single window implementation

Develop Applications for standard reporting

Shore based Single window development

Development of IHO Registry Applications

Develop MSP

MSP Applications

MSC 90

58

MSC 92

58

MSC 94

58

WRC 2015

58

WRC 2018

58

PNT

Table 1 – Key Dates for e-Navigation Implementation

| Note | Date | Meeting | Comments |
| --- | --- | --- | --- |
|  | 2012 |  |  |
|  | 1 Jan 2012 |  | ECDIS training in STCW 2012 |
|  | May 2012 | MSC 90 | Formation of Harmonized Group on Data Modelling (HGDM) MSC decision on GMDSS Review |
|  | 1 July 2012 |  | ECDIS carriage requirement starts |
|  | July 2012 | IMO NAV 58 | Expected acceptance of Gap Analysis and commencement of FSA. |
|  | Sept 2012 | IALA e-NAV 12 | Look at practical solutions, risk analysis and MSP. |
|  | 2013 |  |  |
|  | Jan 2013 | e-Navigation Underway Conference. |  |
|  | March 2013 | IALA e-NAV13 |  |
|  | May 2013 | MSC 92 |  |
|  | July 2013 | IMO NAV 59 |  |
|  | Sept 2013 | IALA e-NAV14 |  |
|  | 2014 |  |  |
|  | May 2014 | IALA Conference |  |
|  | May 2014 | Deadline for WRC 2015 | Proposals for spectrum allocation |
|  | May 2013 | MSC 93 |  |
|  | July 2014 | NAV 60 |  |
|  | December 2014 | MSC 94 | Expected acceptance of the e-Navigation Strategic Implementation Plan (SIP) Possible acceptance of Multi-System Receiver Performance Standard |
|  | 2015 |  |  |
|  | Oct 2015 | WRC 2015 | Spectrum Allocation |
|  | May 2017 | Deadline for WRC 2018 |  |
|  | July 2018 | ECDIS Fully Implemented |  |
|  | Oct 2018 | WRC 2018 |  |

Note:

WG1 will investigate a more effective software portrayal mechanism for this timeline.

Other working groups are encouraged to populate tasks, descriptions, interdependencies and key dates significant to their work.